ES to BBF Data Migration Plan

Salesforce Object Migration - Wave-Based Approach

Document Purpose: Define the sequential migration waves for moving data from EverStream (ES) to Bluebird Fiber (BBF) Salesforce instances, focusing on foundational objects first and respecting lookup dependencies.

Migration Dependency Chain (Based on Lookup Relationships)

Level 0: Foundation Objects (No Dependencies)

└── Account

└── Contact

Level 1: Account-Dependent Objects

└── BAN__c (requires Account)

└── Opportunity (requires Account)

Level 2: BAN and Contact-Dependent Objects

└── BAN_Contact__c (requires BAN__c + Contact)

└── BAN_Team__c (requires BAN__c)

└── Opportunity_Site__c (requires Opportunity)

Level 3: Service Delivery Objects

└── Service__c (requires BAN__c via Billing_Account_Number__c)

└── Service_Order__c (standalone initially)

Level 4: Service-Dependent Objects

└── Service_Order_Line__c (requires Service_Order__c)

└── Service_Charge__c (requires Service__c)

Level 5: Charge Objects

└── Charge__c (requires Service_Order_Line__c)

WAVE 1: Foundation Objects - Account & Contact

Priority: CRITICAL - Must complete before any other objects

Object 1.1: Account

Why First: Account is the foundational object for the entire data model. BAN__c, Opportunity, and other objects have mandatory lookups to Account.

Required Fields for Initial Load:

Standard Required (System Managed):

- Name (string) - Account Name [REQUIRED - User Input]

- OwnerId (reference) - Owner ID [REQUIRED - User Input]

Custom Required (Business Logic - All Boolean, default to FALSE):

- Agent__c - Sub Agent

- proposalmanager__Quote_Provider__c - Quote Provider

- proposalmanager__Org_Account_For_PMT_Quotes__c - Org Account For PMT Quotes

- Quote_Provider__c - OffNet Quote Provider

- Business_Partner__c - Business Partner

- Master_Agent__c - Master Agent

- New_Transition__c - Verified Account

- Strategic_Account__c - Strategic Account

- Protected_Account__c - Protected Account

Object 1.2: Contact

Why Second: Contact is independent of Account (though often related) but required by BAN_Contact__c.

Required Fields for Initial Load:

Standard Required (System Managed):

- LastName (string) - Last Name [REQUIRED - User Input]

Custom Required (Business Logic - All Boolean, default to FALSE):

- et4ae5__HasOptedOutOfMobile__c - Mobile Opt Out

- proposalmanager__Primary_Quote_Contact__c - Primary Quote Contact

- mktg_Network_Preference__c - Network Preference

- mktg_Data_Center_Preference__c - Data Center Preference

WAVE 2: Account-Dependent Objects - BAN & Opportunity

Priority: HIGH - Required for service delivery and sales tracking

Object 2.1: BAN__c (Billing Account Number)

Dependency: Requires Account (Level 1)

Required Fields for Initial Load:

Standard Required (System Managed):

- Standard system fields auto-populated

Custom Required:

- Account__c (reference) - Account [REQUIRED - Use BBF Account ID from Wave 1 mapping]

- busUnit__c (picklist) - Business Unit [REQUIRED - Must validate picklist values in BBF]

- Sort_Billing_Document_By_Location__c (boolean) - Default to FALSE

Object 2.2: Opportunity

Dependency: Requires Account (Level 1)

Required Fields for Initial Load:

Standard Required:

- Name (string) - Opportunity Name [REQUIRED - User Input]

- StageName (picklist) - Stage [REQUIRED - Must validate in BBF]

- CloseDate (date) - Close Date [REQUIRED - User Input]

- AccountId (reference) - Account ID [REQUIRED - Use BBF Account ID from Wave 1]

Custom Required (28 boolean fields - default to FALSE unless specified):

- Budget_Confirmed__c - Budget Confirmed

- Discovery_Completed__c - Discovery Completed

- ROI_Analysis_Completed__c - ROI Analysis Completed

- Override_Closed_Date__c - Override Closed Date

- Email_OSP__c - Email OSP

- Email_Sales_Engineering__c - Email Sales Engineering

- Agent__c - Agent Used

- Contract_Management_Approval_Required__c

- OSP_Engineering_Approval_Required__c

- ISP_Engineering_Approval_Required__c

- Service_Delivery_Approval_Required__c

- Operations_Approval_Required__c

- Is_Near_Net_Opportunity__c

- Approved__c

- Override_Automated_Calculation__c

- Lock_Opportunity__c

- Re_Trigger_Flow__c

- OSP_Required__c

- USAC__c

- Prevailing_Wages__c

- Off_Net_Review_Complete__c

- SE_Manager_Review_Complete__c

- TASKRAY__trOnboardingKickoffCompleted__c

- Split_Commissions_Manually__c

- Has_Dark_Fiber__c

- Override_NPV__c

Custom Required (2 string fields):

- Project__c (string) - Project #

- Opportunity_Number__c (string) - Opportunity Number [May need auto-generation]

WAVE 3: Junction & Relationship Objects

Priority: MEDIUM-HIGH - Required for billing contacts and opportunity sites

Object 3.1: BAN_Contact__c

Dependencies: Requires BAN__c (Wave 2) + Contact (Wave 1)

Required Fields for Initial Load:

Custom Required:

- Contact__c (reference) - Contact [REQUIRED - Use BBF Contact ID from Wave 1]

- Role__c (multipicklist) - Role [REQUIRED - Must validate multipicklist values]

- BAN__c (reference) - BAN [REQUIRED - Use BBF BAN ID from Wave 2]

Object 3.2: BAN_Team__c

Dependencies: Requires BAN__c (Wave 2)

Required Fields for Initial Load:

Custom Required:

- BAN__c (reference) - BAN [REQUIRED - Use BBF BAN ID from Wave 2]

- Effective_Date__c (date) - Effective Date [REQUIRED]

- End_Date__c (date) - End Date [REQUIRED]

Object 3.3: Opportunity_Site__c

Dependencies: Requires Opportunity (Wave 2)

Required Fields for Initial Load:

Custom Required:

- Opportunity__c (reference) - Opportunity [REQUIRED - Use BBF Opportunity ID from Wave 2]

- SD__c (string) - SD # [May need generation]

Custom Required (29 boolean fields - default to FALSE):

- COE_Cost_Validated_with_COE__c

- OSP_Cost_Validated_with_OSP__c

- OSP_Estimate_Required__c

- Existing_LAN_Circuit__c

- L3_VPN__c

- Existing_L3VPN_Circuit__c

- Initial_Circuit_Testing__c

- SLA_Reporting__c

- Customer_Portal__c

- Extended_Demarc__c

- NNI_Required__c

- Sync_to_Opportunity__c

- ZZ_LOC_Extended_Demarc__c

- Bandwidth_Downgrade__c

- Bandwidth_Upgrade__c

- MRC_Downgrade__c

- MRC_Upgrade__c

- Move__c

- New__c

- Renewal__c

- Trigger_Name_Change__c

- Diversity_Aloc__c

- Diversity_Zloc__c

- OSP_Aloc__c

- OSP_Zloc__c

- Off_Net_Aloc__c

- Off_Net_Zloc__c

- PO_Required__c

WAVE 4: Service Delivery Foundation

Priority: MEDIUM - Required for service tracking and billing

Object 4.1: Service_Order__c

Dependencies: None for initial load (may link to Opportunities later)

Required Fields for Initial Load:

Custom Required (2 boolean fields - default to FALSE):

- OSP_Task__c - OSP Task

- Create_TaskRay_Projects__c - Create TaskRay Projects

Object 4.2: Service__c

Dependencies: Requires BAN__c (Wave 2) via Billing_Account_Number__c

Required Fields for Initial Load:

Custom Required:

- TSP__c (boolean) - TSP [Default to FALSE]

- Billing_Account_Number__c (reference) - Billing Account Number [REQUIRED - Use BBF BAN ID from Wave 2]

WAVE 5: Service Detail Objects

Priority: MEDIUM - Service line items and charges

Object 5.1: Service_Order_Line__c

Dependencies: Requires Service_Order__c (Wave 4)

Required Fields for Initial Load:

Custom Required:

- Service_Order__c (reference) - Service Order [REQUIRED - Use BBF Service_Order ID from Wave 4]

Custom Required (8 boolean fields - default to FALSE):

- Exclude__c - Exclude From Service Intervals

- Sys_Qual_Date_Upd__c - Sys Qual Date Upd

- LJ_Updated__c - LJ Updated

- Exclude_From_Commissions__c - Exclude From Commissions Manually

- Special_Review__c - Flag for Special Review

- BAN_Team_Manager_Verified__c - Verified by BAN Team Manager

- DFIWUP__c - Dark Fiber IRU With Upfront Payment

- Exclude_From_Commissions_Clawback__c - Exclude From Commissions Clawback

Object 5.2: Service_Charge__c

Dependencies: Requires Service__c (Wave 4)

Required Fields for Initial Load:

Custom Required:

- Service__c (reference) - Service [REQUIRED - Use BBF Service ID from Wave 4]

- Product_Simple__c (picklist) - Product [REQUIRED - Must validate picklist]

- Service_Type_Charge__c (picklist) - Service Type Charge [REQUIRED - Must validate picklist]

Custom Required (8 boolean fields - default to FALSE):

- Charge_Active__c - Charge Active

- Disabled_COPS_Synchronization__c - Disabled COPS Product Synchronization

- Ignore_in_MBB_Billing_Manually__c - Ignore in MBB Billing Manually

- Ignore_in_MBB_Billing_Backbill_Not_Found__c - Ignore in MBB Billing Backbill Not Found

- Do_Not_Backbill__c - Do Not Backbill

- Exclude_From_Escalation__c - Exclude From Escalation

- Escalation_Created_Charge__c - Escalation Created Charge

- Price_Increase__c - Price Increase

WAVE 6: Charge Objects (Final Layer)

Priority: LOW-MEDIUM - Transactional data

Object 6.1: Charge__c

Dependencies: Requires Service_Order_Line__c (Wave 5)

Required Fields for Initial Load:

Custom Required:

- Service_Order_Line__c (reference) - Service Order Line [REQUIRED - Use BBF Service_Order_Line ID from Wave 5]

- Charge_Class__c (picklist) - Charge Class [REQUIRED - Must validate picklist]

- Product_Simple__c (picklist) - Product [REQUIRED - Must validate picklist]

- Service_Type_Charge__c (picklist) - Service Type Charge [REQUIRED - Must validate picklist]

Custom Required (1 boolean field):

- Exclude_Commissions__c (boolean) - Exclude Commissions [Default to FALSE]

Waves Overview

| Wave | Objects | Dependencies |
| --- | --- | --- |
| Wave 1 | Account, Contact | None |
| Wave 2 | BAN__c, Opportunity | Wave 1 |
| Wave 3 | BAN_Contact__c, BAN_Team__c, Opportunity_Site__c | Waves 1-2 |
| Wave 4 | Service_Order__c, Service__c | Wave 2 |
| Wave 5 | Service_Order_Line__c, Service_Charge__c | Wave 4 |
| Wave 6 | Charge__c | Wave 5 |
| Total | 12 Objects | Sequential |

Document Version

- Version: 1.0

- Date: November 20, 2025

- Author: Vincent Lettau